New Norlane project

Progress report – January 2018

173 public housing homes and 169 affordable private homes

# Project background

The New Norlane project was announced in 2012

It is an $80 million investment into delivering 342 new homes on 200 vacant blocks of land

The project has constructed 169 affordable private homes and 173 public housing homes

The public housing homes will be indistinguishable from private homes

The Geelong Work and Learning Centre is part of the revitalisation of the local community. It provides support to local residents through pathways to education, training and employment.

# Project progress

The project aimed to help revitalise Norlane by increasing the availability of high-quality affordable housing, while generating employment opportunities and investment at the local level

All 173 public housing homes were completed in September 2017

167 affordable private homes have been sold – two remain to be sold

# Project overview

Location of project: 
New Norlane, Geelong

Project value: 
$80 million investment

Project delivery: 
342 new homes

Completion date: 
March 2018

To receive this publication in an accessible format phone 03 9096 5685, using the National Relay Service 13 36 77 if required, or email Lisa Taylor <lisa.taylor@dhhs.vic.gov.au>

Authorised and published by the Victorian Government, 1 Treasury Place, Melbourne.

© State of Victoria, Department of Health and Human Services, January 2018.

Available on the Housing.vic Completed projects page <http://www.housing.vic.gov.au/completed-projects>